CSIS-4175-001\_35589\_202130

Mobile App Development II

**Katching**

**Final Individual Report**

Submitted by:

GROUP 2

Luan Reisdoerfer Cardoso 300316053

Submitted to:

Ivan Wong

Douglas College

December 6th, 2021

## Job Log

General timeline

|  |  |  |
| --- | --- | --- |
| **Date** | **Hours** | **Description** |
| October 17th | 4 | Created the GitHub directory and get it linked it to Android Studio with Thays. |
| October 23rd | 1 | Created the Firebase project and linked it to the Android Studio project. |
| October 30th | 1 | Reviewed and approved Thays pull requests for the *your account fragment* and *logout layout.* |
| November 1st | 3 | Created the *login* and *signup* fragment layouts to be inflated in the *activity\_main.xml.* |
| November 2nd | 2 | Writing interim projects and solving conflicts to merge the branches. |
| November 13th | 4 | Creating the Deposit and Transfer activities Design and basic logic to deal with the add and reduce amount buttons. Also included the dependencies necessary to sync the project with the realtime database. |
| November 26th | 5 | Managed to get login to work and forward to home activity. |
| December 3rd | 4 | Worked on the transfer activity changin it to an activity and linking it to the firebase realtime database. |
| December 4th | 10 | Worked on the activities design. Tried to solve the issue of duplicated users (signup activity) and developing the Transactions History RecyclerView. |
| December 5th | 6 | Worked on minor code bugs during the simultaneos realtime running, some activities design (background, colors, constraints, etc.) and final report. |